Project reference

Capital/54346400000/Morrisons

Our delivery partner Morrisons Construction will be carrying out this work on our behalf.

**Important Scottish Water Information**

23rd October 2024

Taking care of your sewer network in Stobswell, Dundee

What we are doing

We are taking care of the waste water services in your community by carrying out a repair to a damaged section of the sewer network.

|  |
| --- |
| When are we doing it |

Emergency work started in June, and we expect it to be complete before the end of November 24.

Dens Road, between the junctions of Dura Street and Arthurstone Terrace, will remain closed until completion.

|  |
| --- |
|  |

Latest Update

* Work is nearing completion, and we expect to have it finished, as well as any final reinstatements **before the end of November 24.**
* The old brick built Victorian Sewer that had collapsed is now replaced.
* We identified a collapse on a culvert near our work area which we also repaired as part of our project scope.

What happens next

* We are progressing with the installation of a new 7-inch water main that had to be diverted. This requires a period of pressure testing, flushing and sampling before commissioning, which may last up to 10 days.
* Agreements are in place with the council for the final reinstatements of the road, kerbs and footpath which we hope to begin within the first few weeks of November, following the installation of the water main.
* If we require to interrupt your water supply, we will provide you at least 48hrs notice, detailing the date and time, to allow you to prepare.
* **Otherwise, your water supply and drainage services from your kitchen and bathroom should not be affected by our work.**
* Hours of operating are 07:30am to 6pm – Monday to Friday. We will be utilising weekend working opportunities where possible to expedite the outstanding programme.
* During the work you may notice some noise from plant and equipment, including the use of over-pumping that may operate overnight. We will do our best to minimise any disruption where possible.
* We aim to provide you with a final update before the end of November. You can also keep updated on our progress at [www.scottishwater.co.uk/DensRoad](http://www.scottishwater.co.uk/DensRoad).

Thank you for your continued patience and understanding while we complete this essential work. Please see below for details of how to keep up to date with what we are doing in your area.

Callum Hunter

Communication Manager